­­­

**Ixigo**

**Test Summary Report – Sprint -1**

**August 25, Version 1.0**

Revision History

|  |  |  |
| --- | --- | --- |
| **Date** | **Document Version** | **Description** |
| 25 Aug 2022 | 1.0 | Initial Draft |

Table of Contents

[Revision History 1](#_Toc47458430)

[Purpose of this document 3](#_Toc47458431)

[1 Testing Scope 4](#_Toc47458432)

[1.1In scope 4](#_Toc47458433)

[1.2 Items tested 4](#_Toc47458434)

[1.3 Items not tested 5](#_Toc47458435)

[2 Metrics 5](#_Toc47458436)

[2.1 Test Case Status 5](#_Toc47458437)

[2.2 Defects By State: 6](#_Toc47458438)

[2.3 Defects by Severity 7](#_Toc47458439)

[2.4 Defects by Priority 7](#_Toc47458440)

[2.6 Defects Density Productivity 8](#_Toc47458441)

[2.7 Defects assigned per developer 9](#_Toc47458442)

[3 Types of Testing Performed 9](#_Toc47458443)

[4 Test Environment 9](#_Toc47458444)

[5 Recommendations 10](#_Toc47458445)

[6 Best Practices 10](#_Toc47458446)

[7 Definitions, Abbreviation and Acronyms 10](#_Toc47458447)

## 

Purpose of this document

The **Ixigo Test Summary Report** provides a summary of the results of test performed for **Sprint 1** as outlined within this document and This document is intended to meet the following objectives:

1. To take necessary steps proactively, if required.
2. All relevant stakeholders of the Project should be able to see the health of AUT.
3. To build more mature process.

# Testing Scope

## 1.1In scope

|  |
| --- |
| * Bug 100: Background And Foreground Colors Do Not Have A Sufficient Contrast Ratio |
| * Bug 101: Each Time One Login's, OTP Has To Be Sent And Verified |
| * Bug 102: Hard Reload Required For Mobile-Desktop View |
| * Bug 103: Image Elements Do Not Have Alt Attributes |
| * Bug 104: Documents Don't Use Legible Font Sizes |
| * Bug 105: Google Sign In Close, Keeps The Page Loading |
| * Bug 106: Server Images With Low Resolution |
| * Bug 107: Desktop Header Visible In Mobile View |
| * Bug 108: Multiple Login's From Different Devices Leads To Single Login And No OTP |
| * Bug 109: HTML Element Does Not Have A Lang Attribute |
| * Bug 110: Mobile Verification Works For Numbers With Random 10 Digit Numbers |
| * Bug 111: Mobile Verification Works For Numbers With More Than 10 Digits In US Region |
| * Bug 112: Direct Login Using Phone Number Without Registering |
| * Bug 123: Facebook Sign In Button Missing Due To Low Bandwidth |

## 1.2 Items tested

|  |
| --- |
| * Bug 100: Background And Foreground Colors Do Not Have A Sufficient Contrast Ratio |
| * Bug 101: Each Time One Login's, OTP Has To Be Sent And Verified |
| * Bug 102: Hard Reload Required For Mobile-Desktop View |
| * Bug 103: Image Elements Do Not Have Alt Attributes |
| * Bug 104: Documents Don't Use Legible Font Sizes |
| * Bug 105: Google Sign In Close, Keeps The Page Loading |
| * Bug 106: Server Images With Low Resolution |
| * Bug 107: Desktop Header Visible In Mobile View |
| * Bug 108: Multiple Login's From Different Devices Leads To Single Login And No OTP |
| * Bug 109: HTML Element Does Not Have A Lang Attribute |
| * Bug 110: Mobile Verification Works For Numbers With Random 10 Digit Numbers |
| * Bug 111: Mobile Verification Works For Numbers With More Than 10 Digits In US Region |
| * Bug 112: Direct Login Using Phone Number Without Registering |
| * Bug 123: Facebook Sign In Button Missing Due To Low Bandwidth |

## 1.3 Items not tested

1. Other Modules other than Sign-In/Sign-Up.

# Metrics

## 2.1 Test Case Status

1. **Test Cases Planned: -**

This graph represents the total no. of test cases are designed in the current sprint

## 2.2 Defects By State:

This report is for the defects which are categorized into state, in order to get the current status of the bugs.

## 2.3 Defects by Severity

This report is for the defects which are categorized based on the severity

## 2.4 Defects by Priority

This report is for the defects which are categorized based on the priority

## 2.6 Defects Density Productivity

Defect Density Productivity returns the number of defects identified for the release and the progress release wise. This report is to track at the end of the release.

## 2.7 Defects assigned per developer

Defects per developer defines the number of bugs assigned to the developer

# Types of Testing Performed

This will make sure the application is being tested properly through testing types agreed as per Test Strategy.

The testing team have successfully executed the following types of testing:

1. Functional Testing.
2. Database Testing
3. Localization Testing
4. Globalization Testing
5. UI/UX Testing

# Test Environment

The testing has been done in the below environments:

1. Production (App Store, Play Store And Desktop)

# Recommendations

1. Test Cases Written For Backlogs, Must Be Executed By Respective Developers
2. Scoped Client Bugs, Must Be Resolved On Time

# Best Practices

1. We Were Able To Close Scoped Backlogs On Time Without Any Blockers

# Definitions, Abbreviation and Acronyms

The terms in use in the document are explained below

|  |  |
| --- | --- |
| **Acronym** | **Description** |
| AUT | Application Under Test |
|  |  |
|  |  |
|  |  |